# Stocktake report: Western Region Sustainable Water Strategy

deeca.vic.gov.au

The Western Region Sustainable Water Strategy (WRSWS) was released in November 2011 and covers nearly one-third of Victoria, including the Otways, the South-west Coast, the Western District, and the North-west sub-regions. Regional sustainable water strategies are a requirement of the Victorian Water Act 1989 and provide for strategic planning of the use of regional water resources. The WRSWS provides a framework to ensure sustainable management of the region’s water resources over 50 years.

This document provides a summary from Department of Energy, Environment and Climate Action (DEECA) against the actions contained in the WRSWS as of September 2024. The WRSWS and previous progress updates from 2018 and 2019 can be found here: Western Region Sustainable Water Strategy 2011.

## Key achievements

Key achievements from implementing the WRSWS include:

Consolidating management of the entitlements in the Wimmera-Mallee system following completion of the Wimmera-Mallee Pipeline Project and implementing learnings from the Millenium Drought.

Supporting water users in the region to understand and navigate the water entitlement framework and water sharing arrangements

Preparing for drought conditions and water scarcity to promote a resilient regional community

Improving knowledge and understanding of the western region’s water future and options to manage its water resources

Providing a clear and consolidated approach to implement state-wide water policy and management changes to support long-term regional sustainability

Identifying and helping to fill key knowledge, policy and management gaps that were a barrier to sustainable water management, particularly in relation to groundwater

Building clarity of the roles and responsibilities for managing water, and strengthening collaboration between water management agencies across the region

Providing a foundation for the water sector to build partnerships with Traditional Owners and Aboriginal people in the region.

Significant progress on implementing actions related to sustainable water management and management of water uses outside the framework. While the Water Bill 2014 ultimately did not proceed, work has progressed on these actions to deliver relevant actions in other ways within the existing legislative frameworks.

## Key outcomes

Overall, the actions, policies and strategic directions of the WRSWS have placed the western region’s water users, water managers and environment in a better position to adapt to the ongoing challenges of water scarcity and climate change.

Since 2011, 55 of the 69 actions have been achieved and completed or achieved and ongoing. This stocktake report confirms eight partly achieved actions and six actions that are being pursued through other policy work.

Improved understanding and management of groundwater

The WRSWS has driven improvement in the understanding of groundwater resources, condition, environmental values, and guided effective management under water scarcity conditions.

The Millenium Drought highlighted gaps in knowledge of groundwater availability and impacts of extraction. The WRSWS responded by providing direction for a new groundwater management framework, guided by Policy 4.1 (An improved approach to groundwater management). The policy direction and supporting actions set by the WRSWS continue to inform further improvements to groundwater management.

Overall, the WRSWS has supported greater access to groundwater through clarity of rights and water sharing arrangements and opportunities to access additional groundwater.

Stakeholders report that the WRSWS has facilitated improved understanding of groundwater resources, which supports more informed and accurate water management, including protecting environmental values and balancing different water use demands.

Protecting and supporting waterway health through better coordination of stakeholders to manage environmental flow flexibly in the regulated Wimmera-Glenelg system.

The WRSWS helped to establish a framework for managing waterway health and environmental values in the Wimmera-Glenelg system, the western region's only regulated river system, and guided collaboration between the Victorian Environmental Water Holder (VEWH), water corporations, catchment management authorities (CMAs) and DEECA.

Stakeholders report that these responsibilities and principles improved coordination and understanding between VEWH, CMAs and Grampians Wimmera Mallee Water (GWMWater) (as the entitlement's Storage Manager) to deliver environmental water to support targeted environmental values and assets.

Guidance and water management principles were established for unregulated systems, which stakeholders have reported offering greater clarity and balance to competing water resource demands.

Management of waterway health in regulated, unregulated and groundwater systems was further supported by tools introduced by the WRSWS to allow more flexible delivery of available water to support sustainable and transparent use of water.

Increased clarity of water entitlement framework and water sharing arrangements for water users

The WRSWS provided water users with greater clarity about the water entitlement framework and water sharing arrangements. It clarified how changes to entitlements applied to the western region to provide water users and managers with increased certainty of rights and entitlements, particularly water sharing arrangements during dry conditions.

The WRSWS helped to establish an ongoing focus on improving clarity of rights and water sharing arrangements for Section 51 take and use licences, water for domestic and stock use and water use outside the entitlement framework.

An important development was the establishment of local management plans (LMPs) to clearly document water sharing arrangements for these systems

Building foundations for partnering with Traditional Owners and Aboriginal people in water management

The WRSWS was one of the earliest Victorian Government instruments to begin to embed Aboriginal and Traditional Owner values in water resource management in the western region.

Since the release of the WRSWS, Victoria has made significant progress towards supporting Traditional Owner self-determination and moved toward an active partnering model with Traditional Owners and away from a passive engagement model, in water management.

Stakeholders and water managers have greatly expanded their partnerships with Traditional Owners since 2011, with an increased focus on knowledge sharing, providing resourcing to support Traditional Owners and Aboriginal people and commitment to address historical and structural barriers that have limited Traditional Owner participation in water management.

The foundations built in the WRSWS, and other regional SWSs, to build partnership opportunities have informed more specific actions and strategic direction through Water for Victoria, Water is Life and Victorian Government water policy and management more broadly.

Building regional resilience to future water scarcity challenges.

Implementation of the WRSWS has improved water managers' preparedness to meet future water scarcity challenges facing the western region.

Through implementation of the WRSWS, water managers have significantly built their knowledge and understanding of how to best manage the western region's water resources into the future. Collectively, the strategy actions and policies have better prepared the western region to respond to future challenges and meet regional environmental, industry and community needs.

## Lessons

Several lessons and insights have been identified to support continuous improvement for managing the western region’s water resources. These include:

Water managers and water users across Victoria face ongoing challenges associated with sustainable, long-term management of water resources. Key strategic challenges include the need to update climate change modelling, management of water for stock and domestic use, and providing for new and emerging water users within the entitlement framework.

Appropriate timing of strategy development is important for capitalising on a clear driver for change and ensuring that communities are engaged in the development process. Where possible, development of sustainable water strategies should align with other processes such as new Victorian water plans and long-term water resource assessments.

The effectiveness of delivery of actions and policies could be improved by providing a clear and specific guide to implement change. It’s important to provide detailed information on how to implement an action and to allow for flexibility in delivery, allowing for adaptive management.

An example of where adaptive management was used includes the WRSWS proposed actions to promote sustainable water management and manage plantation forestry water use. The achievement of a number of these actions required amendments to the Water Act 1989. Significant progress was made on these actions and the amendments, which were proposed in the Water Bill 2014, however ultimately the Bill did not proceed. Since then, implementation of these actions has focussed on ways to achieve the intent of the actions without legislative change and most have progressed through work identified in Water for Victoria (2016).

- Overall, the actions, policies and strategic directions of the WRSWS have placed the western region’s water users, water managers and environment in a better position to adapt to the ongoing challenges of water scarcity and climate change.

## Background

Sustainable water strategies are long-term plans for Victorian water resources. They aim to ensure sustainable management of water demand and supply for the region’s people, industries and the environment.

The western region covers nearly one-third of Victoria, including the Otways, the South-west Coast, the Western District, and the North-west sub-regions (see Figure 1).

The 2011 WRSWS provided a specific work plan and strategic directions for the region. The Strategy contains 68 actions, of which 54 have been achieved and completed or achieved or ongoing since 2011 to 2019.

- Policy at the time:

The WRSWS was released following changes in Victoria’s water policy and management driven by the experiences of the Millennium Drought (1997-2009) and the completion of the Wimmera Mallee Pipeline Project. This included changes to entitlements and trade rules and the creation of the VEWH.

Figure 1: Western region Map

A year after the release of the WRSWS, the Murray-Darling Basin Plan was signed into law in November 2012 under the Commonwealth’s Water Act 2007 and includes the western region’s Wimmera and Mallee systems.

## Detailed progress on each action

Since 2011, 55 of the 68 actions have been and achieved and completed or achieved and ongoing. Figure 3 shows the additional progress that has been made since the 2019 update (Figure 2). Further details on the progress of each action can be found in Table 1.

Figure 2 Action status as of 2019 Progress report on the implementation of actions

Figure 3 Actions status as of stocktake report (as of August 2024)

Table 1 WRWS action status and comments

| Action number and title | Status | Comments |
| --- | --- | --- |
| 3.1 Providing more security to section 51 take and use licence-holders | Being progressed through other policy work | This action was progressed through Action 8.2 of Water for Victoria through a review of the merits of converting section 51 licences to water shares or other products. Further work is being undertaken as part of outcomes 2 and 3 of Groundwater Management 2030. |
| 3.2 Improving information about domestic and stock dams | Partly achieved | The Water Bill 2014 proposed amendments to achieve this, but the bill did not pass Parliament. Regulations requiring registration of new and modified farm dams in rural residential areas were revoked in 2017 after a review found they did not achieve their purpose and were an unreasonable burden on dam owners. Water for Victoria committed to recording and reporting on all emerging and significant uses of water, including investigating a reasonable-use limit for domestic and stock rights under Section 8 of the Water Act 1989. |
| 3.3 Requiring property owners to register new domestic and stock bores | Partly achieved | The Water Bill 2014 proposed amendments to achieve this, but the bill did not pass Parliament. Water for Victoria committed to improved monitoring and reporting on significant uses of water through the Victorian Water Accounts. As per action 3.4, estimates of water use by small catchment dams are now recorded in the Victorian Water Accounts, all domestic and stock bores require a construction licence and estimated domestic and stock water use is reported in the Victorian Water Register. |
| 3.4 Monitoring and tracking water use outside the entitlement framework | Achieved and ongoing | Estimates of water use by small catchment dams are now recorded in the Victorian Water Accounts, all domestic and stock bores require a construction licence and estimated domestic and stock water use is reported in the Victorian Water Register. Action 8.4 of Water for Victoria commits to recording and reporting on all emerging significant uses of water. |
| 3.5 Developing local management plans for unregulated surface water and groundwater systems | Achieved and ongoing | Development of local management plans has been completed on a priority basis. Catchments were prioritised where there are significant water regulation and water management issues. Where there is limited water demand and subsequently limited management issues, local management plans are unlikely to be required. |
| 3.6 Reviewing the process for declaring water supply protection areas and developing statutory management plans | Achieved and completed | This review was completed in 2013 with findings to streamline declaration of water supply protection areas (WSPAs) and develop statutory management plans. Amendments to the Water Act 1989 were proposed in the Water Bill 2014 as per the findings of the WSPA review, but the Bill did not proceed through parliament. In line with Action 8.9 of Water for Victoria, DELWP intends to streamline the process and will propose amendments to the Act at the next opportunity. |
| 3.7 Improving information - sharing about climate variability and risks | Achieved and ongoing | This is an ongoing action and has seen DEECA and the water sector share information on a range of climate risks. Research is underway, with findings progressively shared with stakeholders through synthesis reports, guidance, scientific papers, webinars and newsletters. A final program synthesis expected to be published in late-2024. There is more info on the website including webinar recordings. https://www.water.vic.gov.au/our-programs/climate-change-and-victorias-water-sector/hydrology-and-climate-science-research/victorian-water-and-climate-initiative |
| 3.8 Promoting water conservation and efficiency | Achieved and ongoing | Multiple initiatives and processes have been implemented to promote water conservation. Key urban water efficiency programs include the Target Your Water Use program, Community Housing Retrofit and the Schools Water Efficiency programs. The Sustainable Irrigation Program has undertaken activities to understand and support irrigation best practice in the south-west including the update South West Irrigation Development Guidelines. |
| 3.9 Streamlining the approval of section 67 storage construction licenses | Being progressed through other policy work | DEECA is currently progressing options for providing improved guidance to rural water corporations about the assessment required for licence applications and to improve the application process. DEECA is progressing this through Groundwater Management 2030, Priority Area 12. |
| 3.10 Harvesting high flows | Achieved and completed | A review of the option to provide access to high flows was completed and found that it was infeasible. The action was further progressed through Action 8.3 of Water for Victoria, through investigation of increased flexibility for taking water under winter-fill licences. |
| 3.11 Extending the reticulated supply network | Achieved and ongoing | Several extensions to reticulated networks have been proposed or approved. |
| 3.12 Improving opportunities for water trading in groundwater and unregulated river systems | Being progressed through other policy work | The Victorian Water Register houses information on water markets. DEECA reports annually on surface water trading and has implemented the Effectiveness of Victoria’s Water Markets report which is a state-wide review of the effectiveness of Victoria’s water markets. DEECA is continuing to investigate policy options to support the intent of this action, including through Groundwater Management 2030 under Priority Area 9 - Improving groundwater markets. |
| 3.13 Encouraging fit-for-purpose use of alternative water supplies | Achieved and ongoing | Urban water strategies replaced water supply demand strategies in 2016 following the publication of Water for Victoria (2016). Water supply demand strategy guidelines (now called Guidelines for the development of urban water strategies) were updated to include consideration of alternative water supplies and this continues to be part of water corporations' urban water strategies. |
| 3.14 Balanced approach to managing unallocated water on unregulated rivers | Achieved and completed | The Victorian sustainable diversion limits provide guidance when assessing applications for new surface water licences and transfers. |
| 3.15 Staged release of unallocated water | Achieved and ongoing | Unallocated water has been identified in several catchments and there are mechanisms in place to release unallocated water. Tender processes, Expression of Interest processes and the WaterBid platform are being used and unallocated water has been allocated in a number of catchments. |
| 3.16 Updating water supply- demand strategies | Achieved and completed | In 2011, the Water Minister issued new water supply demand strategy guidelines (now Urban Water Strategy Guidelines) which include exploring alternative water sources, making agreements about service levels that meet community expectations and completing annual water supply outlooks (now Annual Water Outlooks). These have been embedded as business-as-usual for water corporations under the Statement of Obligations (General). Urban water strategies across the region were most recently completed in 2022. |
| 3.17 Review of the Victorian Uniform Drought Water Restriction Guidelines and Permanent Water Saving Rules | Achieved and completed | The 2011 review included recommendations to introduce simple permanent water saving rules, a revised set of four-stage water restrictions and a model water restriction by-law, all of which have been implemented. The water restriction model by-law was reviewed in 2021 and a new revised version was issued in March 2022. |
| 3.18 Facilitating integrated water planning | Achieved and ongoing | Water supply demand strategy guidelines, issued, in 2011 required water corporations to work with local governments to integrate their planning for water services in regional growth plans. Urban water strategies replaced water supply demand strategies in 2016 following the publication of Water for Victoria (2016). The guidelines for urban water strategies include requirements for integrated water planning. Integrated Water Management (IWM) forums have been established across Victoria, encouraging collaboration between water corporations, local government, catchment management authorities, Traditional Owners and other key stakeholders. These forums aim to co-design and implement optimised water management solutions, that maximise shared environmental, social, cultural and economic benefits. |
| 3.19 Promoting sustainable water management on dryland farms | Achieved and ongoing | Since 2015, Agriculture Victoria has published guidance for farmers on managing resources in a drought and will continue to do so. These resources can be accessed here. |
| 3.20 Using consumptive water en route | Achieved and ongoing | The VEWH annual Seasonal Watering Plan addresses the use of consumptive water en route to provide environmental benefits. Water managers who have identified benefits from using consumptive water en route have incorporated it into their processes, and report use of consumptive water en route to deliver environmental, social and cultural values. |
| 3.21 Managing riparian land | Achieved and ongoing | The Victorian Waterway Management Strategy established an overarching framework for managing waterways including riparian land in 2013. Managing riparian land is a key priority for CMAs, who set specific management goals and targets in their Regional Waterway Strategies. $40 million was allocated directly to riparian works from 2015-20 as part of the Regional Riparian Action Plan. Work in this area is ongoing. |
| 3.22 Changing environmental management objectives | Achieved and ongoing | This ongoing action has been achieved and is ongoing. The 2013 Victorian Waterway Management Strategy included a framework to assess and change environmental management objectives in regional waterway strategies. This is being adaptively managed by catchment management authorities through their regional waterway strategies. |
| 3.23 Considering water impacts when undertaking planned burning and other bushfire control measures | Achieved and ongoing | DEECA contributes to ongoing investigations into the impacts of bushfire on water quality and quantity. Water quality considerations are included in regional Bushfire Management Strategies and monitored through the Victorian Monitoring, Evaluation and Reporting Framework for Bushfire Management on Public Land. |
| 3.24 Developing capacity for Indigenous involvement in water management | Achieved and ongoing | DEECA has increased opportunities for Traditional Owner and Aboriginal involvement in water management since 2011. Initiatives in the region include funding to Traditional Owner groups for Aboriginal Waterway Officers (action 6.4 of Water for Victoria), the development of Water is Life, in partnership with formally and not formally recognised Traditional Owner groups and returning 2.5 GL of unallocated water in Palawarra (Fitzroy River) to Gunditj Mirring (outcome 7 of Water is Life). |
| 4.1 Revising groundwater management units | Achieved and completed | Groundwater management units were revised in 2012 through DEECA's Secure Allocations, Future Entitlements project. The groundwater catchments that were introduced after the project reflected connected groundwater resources and flow systems. Implementation of this action has informed further changes to groundwater management units to reduce administration, costs and to support market development. |
| 4.2 Managing short-term variability in groundwater systems | Achieved and ongoing | This ongoing action sets clear rules for water-sharing and improves the management of short-term variability in groundwater systems. It has been embedded in ongoing processes for water corporations. Water supply protection area management plans and local management plans will continue to be reviewed as required. |
| 4.3 Undeclaring water supply protection areas | Achieved and completed | The action was achieved in 2012 by undeclaring water supply protection areas without approved statutory management plans. Local management plans were prepared before a water supply protection area was undeclared. In some cases, when statutory management plans were reviewed, the water supply protection area was undeclared and the plan revoked because the risk to the resource did not justify continued management under a statutory management plan. |
| 4.4 Facilitating groundwater trading | Being progressed through other policy work | Significant progress has been made towards facilitating groundwater trading with recent case studies being undertaken in south west Victoria by Southern Rural Water. Groundwater Management 2030 will continue to progress this work under Priority Area 9 to improve groundwater markets. |
| 4.5 Developing groundwater trade between South Australia and Victoria | Partly achieved | A review of the Border Groundwaters Agreement has been completed and presented to the Contracting Ministers who are now considering it. Amongst other things, the review identifies changes to the Agreement necessary to enable trade between South Australia and Victoria. |
| 4.6 Strategic groundwater resource assessments | Achieved and ongoing | This ongoing action contributes to improving knowledge of groundwater resources for long-term sustainable management. DEECA is reviewing the sustainable yields assessment of groundwater systems across Victoria, due for completion shortly. This review will inform the ongoing implementation of this action. |
| 4.7 Groundwater/surface water interactions | Achieved and completed | This action was achieved in 2017 through identification of areas of high groundwater and surface water interaction. Local management plans and statutory management plans identify and manage significant groundwater and surface water interactions, to ensure groundwater use does not reduce the reliability of water for surface water users or for the environment. Guidelines for groundwater licensing to protect high-value groundwater-dependent ecosystems have also been developed to manage the impact on these ecosystems. |
| 4.8 Auctioning water where groundwater systems have additional capacity | Achieved and ongoing | This ongoing action contributes to increased availability of water for consumptive users while ensuring the sustainability of groundwater systems. A tender has been held to allocate groundwater in the West Wimmera. |
| 4.9 Upgrading and refining the monitoring network | Achieved and completed | Groundwater in Victoria is monitored mainly through the State Observation Bore Network (SOBN). In 2013-14, through implementation of this action, the SOBN was restructured as a regional monitoring network with a clearly defined purpose and key stakeholders for each site. Monitoring infrastructure was upgraded through a program of bore refurbishment works. |
| 4.10 Establishing secure, ongoing funding for future maintenance and renewal of the monitoring network | Achieved and ongoing | This ongoing action helps to ensure funding for maintaining and renewing Victoria's monitoring network. The forward works program is considered through routine budgetary processes. |
| 4.11 Develop Ministerial guidelines for groundwater- dependant ecosystems | Achieved and completed | This action improved knowledge and management of groundwater-dependent ecosystems (GDE's). Groundwater licensing guidelines to protect high-value impacts on GDEs were released in 2015 and outline the approach licensing authorities should take to consider and manage these risks over time. |
| 4.12 Emerging technologies | Achieved and ongoing | This ongoing action assists to protect the region’s groundwater resources. New technologies and industries that affect water resources and water users include geothermal energy and carbon capture and storage. DEECA has studied the impacts of emerging technologies and industries through small-scale trials. There have also been regional studies on the impacts of coal seam and shale gas. |
| 5.1 State-wide recording of water use by land use changes | Partly achieved | This action aimed to improve understanding about the anticipated impact of land use changes on water use and the capability to estimate and report on these interactions. DEECA reports state-wide and basin scale estimates of evapotranspiration (a key water use in vegetated landscapes) annually in the Victorian Water Accounts and has used reporting to inform the Long-Term Water Resource Assessment for southern Victoria and the Victorian water resource plans. While land use and vegetation cover will influence evapotranspiration, climatic conditions have a larger impact on changes in evapotranspiration. Given this, the Victorian Water Accounts do not report water use estimates by land use type and will continue to use climatic information as the basis for annual reporting of evapotranspiration. Action 8.4 of Water for Victoria recognised the importance of water-intensive land use changes and proposes an alternative approach to gain better information about the impacts of changes in land use on water resources. |
| 5.2 Reviewing models and recommending methods for improving estimates of whole-of-catchment water use | Achieved and completed | This action was achieved in 2012 and contributed to the methods for estimating whole-of-catchment water use through a review of the models for estimating evapotranspiration. Findings from the project were used as part of the framework for improving estimates of evapotranspiration (action 5.1). |
| 5.3 Amending the Water Act 1989 so that intensive management areas can be declared to control water intensive land use changes in these areas | Partly achieved | Amendments to the Water Act 1989 were proposed in the Water Bill 2014, but the Bill did not proceed through Parliament. In parallel, plantation development slowed since the Western SWS was released in 2011. As such, the approach specified in this action is no longer current. Action 8.4 of Water for Victoria recognised the importance of water-intensive land use changes and proposes an alternative approach to gain better information about the impacts of changes in land use on water resources. DEECA is progressing the intent of this action through work to better understand interception activities, including the impacts of plantation water use. This has informed Victoria’s water resource plans under the Murray Darling Basin Plan. |
| 5.4 Guidelines for rapidly assessing new forestry development proposals | Partly achieved | This action aimed to streamline the assessments of new forest development applications by developing assessment guidelines. Amendments to the Water Act 1989 to declare intensive management areas did not pass Parliament, so the guidelines have not been developed. Action 8.4 of Water for Victoria maintains the commitment to monitor and report on emerging significant uses of water and associated risks. |
| 5.5 Considering cumulative impacts of land use in decisions about water use | Partly achieved | This action sought to better understand the cumulative impact of land use changes, particularly plantation forestry, on water quantity and quality. Amendments to the Water Act 1989 to declare intensive management areas (see Action 5.3) did not pass Parliament. As such, the approach specified in this action is no longer current. The intent of this action is being pursued through ongoing work by DEECA, including Action 8.4 of Water for Victoria and long-term water resource assessments. |
| 5.6 Appointing regional committees to assess intensive management areas | Being progressed through other policy work | The Water Bill 2014 proposed amendments to declare intensive management areas, but the bill did not pass Parliament, so regional committees have not been appointed. Action 8.4 of Water for Victoria recognises the importance of water-intensive land use changes and proposes an approach to gain better reporting on significant uses of water in the Victorian Water Accounts |
| 5.7 Reviewing implications of the Murray–Darling Basin Plan for managing the water impacts of land use change | Achieved and ongoing | This ongoing action ensures alignment between the Victorian policy approach to managing the water impacts of land use changes and Murray-Darling Basin Plan requirements. The Basin Plan requires these impacts to be considered through water resource plans. |
| 6.1 Reviewing operation of the bulk entitlements | Achieved and completed | The Wimmera Mallee Headworks system operating arrangements were reviewed in 2014. This resulted in an update of the storage management rules, which can be found on the storage manager website. A subsequent review of the Wimmera Mallee Headworks system operating arrangements has been undertaken and proposed updates to the storage management rules are being finalised for submission to the Minister for Water in 2024-25. |
| 6.2 Collaborating to improve efficiency | Achieved and ongoing | All stakeholders contributed to the scheduled review of the bulk entitlements in 2014. All stakeholders continue to collaborate as part of business-as-usual approach – including the review mentioned in Action 6.1. |
| 6.3 Sale of the growth water | Achieved and ongoing | This action provides for GWMWater to sell growth water – 20 GL of water savings generated from the Wimmera Mallee Pipeline Project, identified for regional development and farm diversification. GWMWater sells growth water to interested parties and reports on sales in its annual report. GWMWater’s Urban and Rural Water Strategy 2022 – 2027 includes Action 8 which will confirm the volume of new Growth Water commitments than can be supported over the next 20 years due to climate change impacts. |
| 6.4 Improving the efficiency of operating the supply system | Achieved and ongoing | This action improved the transparency and reporting of the efficiency of the Wimmera Mallee headworks system. GWMWater monitors and reports on system performance on the Storage Manager website. Operational plans are developed annually and include considerations for managing headworks losses. |
| 6.5 Considering more efficient headworks management | Achieved and completed | This action considered options to manage the Wimmera Mallee headworks system more efficiently – in particular, storages that do not contribute to water capture, storage and delivery. In exploring storage options, the potential benefits to system operations and entitlement holders and implications for other users (such as recreational users) were investigated. Changes were subsequently made to storage management rules. |
| 6.6 Efficient operation of lakes Lonsdale and Toolondo | Achieved and completed | This action helped to ensure the efficient operation of Lake Lonsdale and Lake Toolondo through the development of storage management rules. These rules were developed with stakeholders, were refined in the bulk entitlement review and are available on the Storage Manager website. |
| 6.7 Sharing any additional water savings in the supply system | Achieved and ongoing | This action ensured that any additional water savings within the system were shared equitably, according to the action principles. The Wimmera Irrigation District decommissioning resulted in a saving of 23 GL of long-term cap equivalent water, which was purchased by the Australian Government and is now held by the Commonwealth Environmental Water Holder. |
| 6.8 Managing the Wimmera-Glenelg environmental entitlement | Achieved and ongoing | This action was achieved through the environmental entitlement being transferred to the Victorian Environmental Water Holder (VEWH) on its creation in 2011. A consideration of the benefits of separating the entitlements was undertaken in 2014. It was decided to keep it as a single entitlement to maintain the flexibility required to achieve the best environmental outcomes. The VEWH, Glenelg-Hopkins Catchment Management Authority and Wimmera Catchment Management Authority continue to refine the process to objectively allocate scarce water to the Wimmera and Glenelg systems in extremely dry conditions. |
| 6.9 Developing rules for diverting river flows for recreation in wet years | Achieved and completed | This action helped to allow for water to be managed to enhance recreational benefits in wet years. The storage management rules were revised in line with the principles of WRSWS Policy 6.3 |
| 7.1 Revised caps on the amount of unallocated surface water available for winter-fill diversions in Otways catchments | Achieved and completed | This action was to revise the caps on unallocated surface water available for winter-fill diversions in the Otways catchment. The revised caps have been implemented as part of the WRSWS |
| 7.2 Revising urban water supply-demand strategies | Achieved and completed | This action contributed to effective and comprehensive water supply and demand planning to ensure the reliability of supply for urban and industrial users. Barwon Water and Wannon Water developed water supply-demand strategies in 2012. This action is now embedded as business-as-usual for water corporations and all urban water strategies in the western region were most recently updated in 2022. |
| 7.3 Improving environmental flows in the Gellibrand River | Being progressed through other policy work | This action is working towards improving summer flows in the Gellibrand River. The environmental benefits of maintaining summer baseflow levels has been quantified and a variety of options to reduce summer extraction from the river for urban use have been investigated. Action 8-9 in the Central and Gippsland Region Sustainable Water Strategy (2022) provides further direction and actions on management of the Gellibrand River. |
| 7.4 Investing in integrated catchment management to improve Otway waterways | Achieved and ongoing | This ongoing action helps protect waterway health and water quality through ensuring the catchment is managed appropriately through measures such as fencing, revegetation, weed management, and vegetation enhancement. CMAs implement these through their regional catchment strategies and regional waterway strategies with partners and the community. They are largely funded through the Environmental Contribution levy, with information about achievements published annually. |
| 8.1 Revised caps on the amount of unallocated surface water available for winter-fill diversions in the South-west Coast | Achieved and completed | This action was to revise the caps on unallocated surface water available for winter-fill diversions in the South-west Coast. The revised caps have been implemented as part of the WRSWS. |
| 8.2 Revising urban water supply-demand strategies | Achieved and completed | This action contributed to effective and comprehensive water supply and demand planning to ensure the reliability of supply for urban and industrial users. Wannon Water developed a water supply-demand strategy in 2012. This action is now embedded as business-as-usual for water corporations and all UWS in the western region were most recently updated in 2022. |
| 8.3 Preserving cultural values of Lake Condah | Partly achieved | This action was working towards preserving the cultural values of Lake Condah. Lake Condah is an important cultural site for the Gunditjmara people and restoring the lake has been a goal since at least 2002. In 2010, a weir was built to improve flows to the lake and counteract historical draining. In 2022, Gunditj Mirring Traditional Owner Aboriginal Corporation received 2.5 gigalitres of unallocated water in the Palawarra (Fitzroy River) system in Southwest Victoria. At the time, the corporation planned to use the water in the UNCESO World Heritage Listed Budj Bim Cultural Landscape (which includes Lake Condah) − recognised in 2019 for its cultural values to the Gunditjmara community. Maintaining the flow of water over Country is an essential aspect for managing the cultural values of Budj Bim, which contains the world’s most extensive and oldest aquacultural system. A complex system of channels, weirs and dams were developed by Gunditjmara to trap, store and harvest kooyang (short-finned eel). This work is being further progressed through the self-determined priorities of Gunditjmara people through funding from DEECA. |
| 8.4 Improved environmental flows for the Merri River | Achieved and completed | This action contributed to formalising the diversion rules for the Merri River through a local management plan (LMP) to improve environmental flows in 2016. The LMP includes requirements to maintain a minimum summer flow, a trigger flow for bans on summer diversions and a trigger for bans on winter diversions. |
| 8.5 Investing in integrated catchment management to improve South-west waterways | Achieved and ongoing | This ongoing action helps protect waterway health and water quality through ensuring the catchment is managed appropriately through measures such as fencing, revegetation, weed management, and vegetation enhancement. CMAs implement these through their regional catchment strategies and regional waterway strategies with partners and the community. They are largely funded through the Environmental Contribution levy, with information about achievements published annually in CMA annual reports. |
| 9.1 Revising urban water supply-demand strategies | Achieved and completed | This action contributed to effective and comprehensive water supply and demand planning to ensure the reliability of supply for urban and industrial users. Wannon Water, Barwon Water, Central Highlands Water and GWMWater developed water supply-demand strategies in 2012. This action is now embedded as business-as-usual for water corporations and all UWS in the western region were most recently updated in 2022. |
| 9.2 Restoring Lake Corangamite | Achieved and completed | The Corangamite CMA has reviewed the Woady Yaloak Diversion Scheme and implemented all sub-action items except to change operation rules which may be completed in the future. |
| 9.3 Investing in integrated catchment management to improve Western District waterways | Achieved and ongoing | This ongoing action helps protect waterway health and water quality through ensuring the catchment is managed appropriately through measures such as fencing, revegetation, weed management, and vegetation enhancement. CMAs implement these through their regional catchment strategies and regional waterway strategies with partners and the community. They are largely funded through the Environmental Contribution levy, with information about achievements published annually. |
| 10.1 Revising urban water supply-demand strategies | Achieved and completed | This action contributed to effective and comprehensive water supply and demand planning to ensure the reliability of supply for urban and industrial users. GWMWater, Central Highlands Water and Coliban Water developed water supply-demand strategies in 2012. This action is now embedded as business-as-usual for water corporations and all UWS in the western region were most recently updated in 2022. |
| 10.2 Management of the Upper Wimmera River | Achieved and completed | This action contributed to protecting the streamflows in the Upper Wimmera River by formalising current rules and setting caps on water use. The environmental values of the unregulated upper Wimmera River were stressed throughout the Millennium Drought, mainly due to flow stress from domestic and stock farm dams. A local management plan for the Wimmera catchment that protects streamflows by formalising water-sharing rules was approved in March 2018. |
| 10.3 Investing in integrated catchment management to improve waterways | Achieved and ongoing | This ongoing action helps protect waterway health and water quality through ensuring the catchment is managed appropriately through measures such as fencing, revegetation, weed management, and vegetation enhancement. CMAs implement these through their regional catchment strategies and regional waterway strategies with partners and the community. They are largely funded through the Environmental Contribution levy, with information about achievements published annually. |
| 10.4 Development and implementation of the Murray–Darling Basin Plan in the Wimmera and Mallee catchments | Achieved and completed | DEECA developed the Wimmera-Mallee Water Resource Plan to guide implementation of the Basin Plan in water resource plan areas. This was accredited in 2019. |
| 10.5 Protecting flows in the Millicent Coast Basin | Achieved and ongoing | This ongoing action contributes to protecting flows in the Millicent Coast Basin from groundwater use. GWMWater and Southern Rural Water apply a moratorium on issuing new surface water entitlements in this basin. |

_______